RTA Asset Management System

Excel to production application  —  E11 Sheikh Zayed Road corridor

Date: May 2026

Scope: 32 asset types, ~36,000 records, 31 data sheets

This document provides a comprehensive analysis of the existing Excel-based asset management system and a structured roadmap for migrating it to a production web application.

# 1. System analysis

The current system comprises three interconnected Excel workbooks managing road infrastructure assets along Dubai’s E11 Sheikh Zayed Road corridor.

| 32 Asset types | 31 Data sheets | ~36,000 Total records | 40–58 GIS fields per type |
| --- | --- | --- | --- |

## 1.1 Core calculation engines

### Engine 1: Asset condition index (ACI)

Composite score (0–100) per asset from weighted sub-component ratings. For simple assets: ACI = Foundation Rating + Structure Rating. For complex assets like gantries: ACI = 0.6 × Foundation + 0.4 × Structure. Ratings are derived from defect descriptions via lookup tables. Output is classified as Good (≥80), Fair (40–79), or Poor (<40).

### Engine 2: Priority index (PI)

PI = CF_weight × CF + RF_weight × RF + FLF_weight × FLF, where for gantries: CF = 50%, RF = 30%, FLF = 20%.

- CF (condition factor): IF(ACI≥80, 0, (80−ACI)/80×100) — linear scale from a 101-row lookup table.

- RF (risk factor): 10 + ((score−min)/(max−min)) × 90 — min-max normalized across 32 asset types.

- FLF (functional life factor): Deterioration model per asset type (31 unique equations), e.g. gantry foundation: consumed = (ACI−99.435)/−3.0273, then FLF = (consumed/totalLife)×100, clamped 0–100.

### Engine 3: Defect-to-rating mapping

Text-based defect descriptions are mapped to numeric scores via dropdown validation lists in the ACI calculator. Each asset type has its own defect taxonomy covering functional and appearance defects. The GANTRY sheet alone contains 41 columns including retroreflectivity (RL values), observation/entrance angles, and color-based sign condition scoring.

## 1.2 Data architecture

| Sheet / asset type | Records | Cols | Complexity | Category |
| --- | --- | --- | --- | --- |
| Road marking lines | 14,034 | 47 | High | Data-heavy |
| Road sign faces | 3,830 | 48 | High | Data-heavy |
| Street lights | 2,931 | 58 | High | Data-heavy |
| Road sign poles | 2,471 | 49 | Medium | Data-heavy |
| Manholes | 2,386 | 41 | Medium | Standard |
| Gullies | 2,388 | 38 | Medium | Standard |
| Rumble lines | 2,261 | 43 | Medium | Standard |
| Road marking symbols | 2,178 | 45 | Medium | Standard |
| Bollards | 2,129 | 44 | Medium | Standard |
| Barriers | 1,430 | 44 | Medium | Standard |
| Gantries | 306 | 49 | High | Logic-heavy |
| Other 20 types | ~2,200 | 33–48 | Standard | Mixed |

## 1.3 Common fields across all asset types

Identity: ASSET_ID, ASSET_NAME, OBJECTID, PMS_MXASSETNUM

Location: ROAD_NUMBER, ROADNAME_EN/AR, ROUTE_ID, DIRECTION, LRS_CHAINAGE, XCOORD, YCOORD, Z_VALUES, COMMUNITY_NAME, AREA_NAME

Condition: FOUNDATION_DEFECTS, STRUCTURE_DEFECTS, FOUNDATION_RATING, STRUCTURE_RATING, ACI, ACI_RATING

Priority: PI, CF, RF, FLF

Survey: DATA_SOURCE, SURVEY_DATE, MANUFACTURER, COMMENTS, ASSET_IMAGE_START/END

# 2. Technology stack recommendation

Based on the GIS-heavy, calculation-intensive nature of the system, the following stack is recommended:

| Component | Recommendation and rationale |
| --- | --- |
| Backend | Python (FastAPI) — Deterioration models translate directly from Excel formulas. FastAPI provides automatic OpenAPI docs, async support, and Pydantic validation. Ecosystem (pandas, numpy, geopandas) is unmatched for GIS + engineering. |
| Database | PostgreSQL + PostGIS — XCOORD/YCOORD fields across 36K records demand spatial queries. PostGIS enables native spatial operations. Schema mirrors Excel sheets with shared lookup tables. |
| Frontend | React + Leaflet/MapLibre — Interactive dashboards, asset condition heatmaps on E11 corridor, filterable tables, and the ACI calculator as a web form replacing Excel dropdowns. |
| Deployment | Docker containerized web app — Multi-user access (field inspectors → engineers → management), REST API for PMS (Maximo) integration via PMS_MXASSETNUM. |

## 2.1 Why not alternatives?

| Option | Drawback for this use case |
| --- | --- |
| Java/Spring | Heavier to build, lacks native GIS/numpy ecosystem. Better for enterprise microservices, overkill here. |
| Node.js | Weak at numeric computation. Deterioration models need numpy-level precision. |
| Desktop (C#/Electron) | Limits multi-user access. Field inspectors need mobile/tablet access on-site. |
| Low-code (PowerApps) | Cannot encode custom deterioration equations or weighted composite ACI formulas. |

## 2.2 Database schema overview

| Table group | Count | Purpose |
| --- | --- | --- |
| Asset tables | 32 | All fields from Excel sheets, plus PostGIS geometry column |
| Defect lookups | ~10 | Defect description → numeric rating mappings per asset type |
| Deterioration models | 1 | 31 rows: asset type, equation coefficients, total life span |
| Risk scores | 1 | 32 rows: asset type, total risk score, priority level (H/M/L) |
| Survey history | 1 | Track ACI changes over time per asset |
| Users and roles | 2 | Authentication and role-based access control |

# 3. Migration roadmap

Each phase delivers working functionality with no big-bang cutover. Total estimated timeline: 16 weeks.

## Phase 1: Data foundation (weeks 1–3)

Design PostgreSQL/PostGIS schema from the 31 sheets. Build ETL pipeline (Python + pandas) to ingest all Excel data. Normalize defect taxonomies into lookup tables. Validate record counts match source files. Create seed data scripts for repeatable deployment.

Deliverable: Populated database with all 36K records, spatial indices, and automated import scripts.

## Phase 2: Calculation engine (weeks 3–6)

Codify the three engines as Python modules: (1) ACI calculator with defect-to-rating mapping per asset type, (2) CF/RF/FLF computation with all 31 deterioration equations, (3) PI aggregator with configurable weights. Unit-test every formula against Excel-computed values for parity.

Deliverable: Calculation library with 100% formula parity, tested against all existing Excel outputs.

## Phase 3: API and core UI (weeks 6–10)

FastAPI REST endpoints for CRUD operations, filtering, and calculation triggers. React frontend with asset list/detail views, ACI calculator form (replacing Excel dropdowns), and map view with GIS overlay of E11 corridor assets. Role-based authentication (inspector vs. engineer vs. admin).

Deliverable: Functional web app replacing core Excel workflows.

## Phase 4: Dashboards and reporting (weeks 10–13)

Priority-ranked maintenance dashboard color-coded by ACI rating. Corridor-level condition heatmaps. Export to PDF/Excel for stakeholder reporting. Historical trend tracking for ACI scores over survey cycles. Batch PI recalculation when weights are adjusted.

Deliverable: Decision-support dashboards replacing manual Excel analysis.

## Phase 5: Integration and scale (weeks 13–16)

Connect to PMS (Maximo) via PMS_MXASSETNUM field for work order generation. Mobile-optimized inspection form for field data collection. Image upload linked to ASSET_IMAGE_START/END fields. Extend to other road corridors beyond E11. API for GIS platform integration (ArcGIS/QGIS).

Deliverable: Production system integrated with existing RTA infrastructure.

# 4. Risks and mitigations

| Severity | Risk | Mitigation |
| --- | --- | --- |
| High | Formula parity — 31 deterioration equations with asset-specific coefficients; any misimplementation silently produces wrong PI scores | Generate test fixtures from current Excel outputs. Automated regression tests comparing Python engine results to Excel for every asset record. Accept ±0.01 tolerance for floating-point differences. |
| High | Data quality — Inconsistent column naming, SURVEY_DATE as Excel serial numbers, G:\ network drive image paths, typos in ACI_RATING | Build a data validation layer in the ETL pipeline. Flag anomalies for manual review before import. Standardize date formats and image path handling. |
| Medium | User adoption — Teams accustomed to Excel workflows may resist migration | Keep Excel export capability. Phase 3 mirrors the existing ACI calculator exactly. Run parallel systems for one full survey cycle before cutover. |
| Medium | GIS coordinate system — XCOORD/YCOORD appear to be UTM Zone 40N, not WGS84 | Confirm CRS during Phase 1. Store as SRID 32640 (UTM 40N) with auto-transform views for web mapping (SRID 4326). |
| Low | Performance at scale — 36K records with batch PI recalculation | Well within PostgreSQL comfort zone. Spatial indexing handles queries in milliseconds. Batch recalculation should complete in under 30 seconds. |

## 4.1 Validation strategy

- Unit tests: Every formula (CF, RF, FLF, ACI) tested against hand-calculated values from the Priority Index spreadsheet.

- Integration tests: Full PI calculation for 50 sample gantries compared to Excel output.

- Data migration validation: Row counts, null checks, range checks on every imported table.

- User acceptance testing: Engineers run parallel calculations in both systems for one full survey cycle.

End of document