# This document provides a comprehensive analysis of the existing Excel-based asset management system and a structured roadmap for migrating it to an application.

# 1. System analysis

## 1.1 Core calculation engines

### Engine 1: Asset condition index (ACI)

Composite score (0–100) per asset from weighted sub-component ratings. For simple assets: ACI = Foundation Rating + Structure Rating. For complex assets like gantries: ACI = 0.6 × Foundation + 0.4 × Structure. Ratings are derived from defect descriptions via lookup tables. Output is classified as Good (≥80), Fair (40–79), or Poor (<40).

### Engine 2: Priority index (PI)

PI = CF_weight × CF + RF_weight × RF + FLF_weight × FLF, where for gantries: CF = 50%, RF = 30%, FLF = 20%.

- CF (condition factor): IF(ACI≥80, 0, (80−ACI)/80×100) — linear scale from a 101-row lookup table.

- RF (risk factor): 10 + ((score−min)/(max−min)) × 90 — min-max normalized across 32 asset types.

- FLF (functional life factor): Deterioration model per asset type (31 unique equations), e.g. gantry foundation: consumed = (ACI−99.435)/−3.0273, then FLF = (consumed/totalLife)×100, clamped 0–100.

### Engine 3: Defect-to-rating mapping

Text-based defect descriptions are mapped to numeric scores via dropdown validation lists in the ACI calculator. Each asset type has its own defect classification/categorization covering functional and appearance defects. The GANTRY sheet alone contains 41 columns including retroreflectivity (RL values), observation/entrance angles, and color-based sign condition scoring.

## 1.2 Common fields across all asset types

Identity: ASSET_ID, ASSET_NAME, OBJECTID, PMS_MXASSETNUM

Location: ROAD_NUMBER, ROADNAME_EN/AR, ROUTE_ID, DIRECTION, LRS_CHAINAGE, XCOORD, YCOORD, Z_VALUES, COMMUNITY_NAME, AREA_NAME

Condition: FOUNDATION_DEFECTS, STRUCTURE_DEFECTS, FOUNDATION_RATING, STRUCTURE_RATING, ACI, ACI_RATING

Priority: PI, CF, RF, FLF

Survey: DATA_SOURCE, SURVEY_DATE, MANUFACTURER, COMMENTS, ASSET_IMAGE_START/END

# 2. Technology stack recommendation

Based on the GIS-heavy, calculation-intensive nature of the system, the following stack is recommended:

| Component | Recommendation and rationale |
| --- | --- |
| Backend | Python (FastAPI) — Deterioration models translate directly from Excel formulas. FastAPI provides automatic OpenAPI docs, async support, and Pydantic validation. Ecosystem (pandas, numpy, geopandas) is unmatched for GIS + engineering. |
| Database | PostgreSQL + PostGIS — XCOORD/YCOORD fields across 36K records demand spatial queries. PostGIS enables native spatial operations. Schema mirrors Excel sheets with shared lookup tables. |
| Frontend | React + Leaflet/MapLibre — Interactive dashboards, asset condition heatmaps on E11 roads, filterable tables, and the ACI calculator as a web form replacing Excel dropdowns. |
| Deployment | Docker containerized web app — Multi-user access (field inspectors → engineers → management), REST API for PMS (Maximo) integration via PMS_MXASSETNUM. |

## 2.1 Why not alternatives?

| Option | Drawback for this use case |
| --- | --- |
| Java/Spring | Heavier to build, lacks native GIS/numpy ecosystem. Better for enterprise microservices, overkill here. |
| Node.js | Weak at numeric computation. Deterioration models need numpy-level precision. |
| Desktop (C#/Electron) | Limits multi-user access. Field inspectors need mobile/tablet access on-site. |

# 3. Migration roadmap

Each phase delivers working functionality. Total estimated timeline: 16 weeks.

## Phase 1: Data foundation (weeks 1–3)

Design PostgreSQL/PostGIS schema from the excel sheets. Build ETL pipeline (Python + pandas) to ingest all Excel data. Normalize defect classification into lookup tables. Validate record counts match source files. Create data scripts for repeatable deployment.

Deliverable: Populated database with all records, spatial indices, and automated import scripts.

## Phase 2: Calculation engine (weeks 3–6)

Codify the three engines as Python modules: (1) ACI calculator with defect-to-rating mapping per asset type, (2) CF/RF/FLF computation with deterioration equations for all assets, (3) PI (Priority Index) aggregator with configurable weights. Unit-test every formula against Excel-computed values for parity.

Deliverable: Calculation library with 100% formula parity, tested against all existing Excel outputs.

## Phase 3: API and core UI (weeks 6–10)

FastAPI REST endpoints for CRUD operations, filtering, and calculation triggers. React frontend with asset list/detail views, ACI calculator form (replacing Excel dropdowns), and map view with GIS overlay of E11 corridor assets. Role-based authentication (inspector vs. engineer vs. admin).

Deliverable: Functional web app replacing core Excel workflows.

## Phase 4: Dashboards and reporting (weeks 10–13)

Priority-ranked maintenance dashboard color-coded by ACI rating, with condition heatmaps. Export to PDF/Excel for stakeholder reporting. Historical trend tracking for ACI scores over survey cycles overtime. Batch PI (Priority Index) recalculation when weights are adjusted.

Deliverable: Decision-support dashboards replacing manual Excel analysis.

## Phase 5: Integration and scale (weeks 13–16)

Connect to PMS (Maximo) via PMS_MXASSETNUM field for work order generation. Mobile-optimized inspection form for field data collection. Image upload linked to ASSET_IMAGE_START/END fields. Extend to other road corridors beyond E11. API for GIS platform integration (ArcGIS/QGIS).

Deliverable: Production system integrated with existing RTA infrastructure.

# 4. Risks and mitigation

## 4.1 Validation strategy

- Unit tests: Every formula (CF, RF, FLF, ACI) tested against hand-calculated values from the Priority Index spreadsheet.

- Integration tests: Full PI calculation for 50 sample gantries compared to Excel output.

- Data migration validation: Row counts, null checks, range checks on every imported table.

- User acceptance testing: Engineers run parallel calculations in both systems for one full survey cycle.

End of document